Welcome to Addison-Wesley Professional!

We are excited to be working with you on your new book project. We have put together this packet to provide an idea of what is involved in producing a great book, answer a few frequently asked questions, and provide a list of individuals who will be involved in your project in addition to your editor.

The creation of a book can be broken into four stages:

- Proposal

- Writing, Reviewing, and Development

- Production

- Marketing and Selling

You’ve already written the proposal and it’s been approved. We have outlined each additional stage below with general information so you know what to expect throughout the process.  We welcome all questions and will work with you to ensure you have the best experience possible. Please contact your editor and/or editorial assistant with any questions.

# Writing, Reviewing, and Development

## Schedule

Addison-Wesley will work with you to come up with a reasonable, mutually agreed upon schedule for writing the manuscript. Dates will be based on your contractual due date and can be set for individual chapters or batches of chapters, whichever better fits your style.

*As you think about your writing schedule, keep in mind that our historical data indicates that books that publish before July 1st (in other words, are ready to begin production by the middle of February), sell more quantities throughout the lifetime of the book.  This is because bookstores tend to initially order more titles during the first six months of the year.  Having spent the money on buying these books, they are then more invested in those titles and, consequently, try harder to keep them on the shelves longer.

## Reviewing

Addison-Wesley will coordinate technical review of the manuscript. We generally send out chapters for review in batches, rather than one at a time. We have the entire manuscript reviewed after you’ve revised based on the first reviews. This is all done before it is submitted to production.

A-W applies a full-spectrum technical review to all manuscripts. The reviews encompass three levels of feedback: end-user, peer, and advisory.

- End-user: Individuals who represent the intended audience of the book; they comment on the flow, pedagogy, and “complete” learning experience.

- Peer: Technical peers/colleagues of the author; they comment on the technical detail.

- Advisory: “Luminary” reviewers; they provide insights and suggestions on the overall goals and direction of the book.

Once authors receive the reviews of a chapter, they complete Author Review, which involves revising each chapter to incorporate reviewer suggestions that will improve the content, organization, or flow of the manuscript. When Author Review of the entire manuscript has been completed, your editor will release the complete, final manuscript to production. If you have questions anytime during the writing process, please contact your editor.

### Production

Following are some quick notes about book production. For more detailed information and technical details, please see the separate Word document entitled “MS Prep Guide.pdf.” included in the zip file. There are also other helpful documents included in the zip to assist you in the preparation of your manuscript.

## Pre-Production

- A-W prefers that authors create their manuscripts using a Word template that we provide. The goal in using a template is to ensure that text is formatted consistently, thus easing the transition into typesetting later on in the production process. If you prefer to use a different template, our production department will evaluate the template early in the writing process to ensure it is compatible with their processes.

- In nearly all cases, AW will manage the typesetting of your book once production has started. Because of this, you do not need to worry about the appearance of your manuscript: What you submit will be poured into a design and output as typeset book pages. Once the first chapter is written and a representative art sample has been created, your editor will submit the files to the production department to ensure the text and art files will be usable once production starts. The text does not need to be final at this point. Production simply needs to review and troubleshoot the files.

- We can hire an illustrator to redraw line figures. If you would like us to do that, simply supply a sketch for the illustrator to follow. Redrawing of art normally begins when a complete and final manuscript is released to production.

- Screen captures and photographs should be supplied at sizes and resolutions specified in the art preparation section in “MS Prep Guide.pdf”. Again, please plan to submit samples early in the writing process for production to evaluate.

- Before production starts, we will design a cover for your book. You will have an opportunity to provide ideas for the cover and help select final design from sketches provided by the cover designer.

## Production

- After your manuscript Releases to Production (RTPs) you will begin working with a production coordinator. That person will be your main contact throughout the production process, and will keep the schedule information and all production details related to the creation of your book. However, your editor will remain your first point of contact for non-production issues.

- Production comprises the following steps (see “MS Prep Guide.pdf” for more information on each):

- Copyediting

- Text design

- Redrawing art (if necessary)

- Composition (also known as typesetting)

- Proofreading

- Indexing

- Manufacturing (printing and binding)

## What You Can Expect During Production

Following is a basic outline of the typical production process, particularly the phases that involve your direct participation. On the left is a rough timeline that indicates approximately when each step takes place. Once your manuscript RTPs, it takes approximately 18 weeks to have a bound book.

| Three months before the author’s submission of final ms. (or sooner). | The author submits a sample chapter (text and sample art) for production review. The content need not be in final form; production simply needs to review and troubleshoot the files. |
| --- | --- |
| Two weeks (or sooner) after the author submits final ms. to the editor: RTP meeting | A-W will hold an RTP meeting. After RTP the production coordinator becomes the author’s main A-W contact (although the editor is still in the loop). |
| Three weeks after final submission | The production coordinator will supply the author with an introduction to production and a production schedule. The production coordinator may also have preliminary questions for the author at that time. |
| Five weeks after final submission | The author will receive sample design pages and redrawn art samples (if applicable). |
| Six weeks after final submission | The author will receive the copyedited manuscript for review (along with detailed review instructions). The author will have about two weeks to review the copyedited manuscript. During this stage the author will read through the text again, resolve copyediting queries, and make any additional minor changes to the text. This is the time to make final text adjustments. |
| Eight weeks after final submission | The author returns the copyedited ms. to the production coordinator. |
| Twelve weeks | The author should expect to receive proofs (typeset pages), along with instructions for review. At this point the author can review the art and layout and check the text a final time. Minor text changes are permissible at this stage, but substantial changes, such as those that will cause the reflow of text, are not. (Note that the cost of implementing an author’s proof alterations may be charged against the author’s royalty account if changes are extensive.) The author’s review of proofs occurs simultaneously with the proofreading and indexing stages. The author will have about two weeks to review proofs. |
| Fourteen weeks | The author returns the marked proofs to the production coordinator. |
| Fourteen weeks | The production coordinator sends the author a PDF file of the cover mechanical for confirmation. The author will have already reviewed the back cover copy. The purpose of the mechanical review is for the author to see the layout of the copy. |
| Fifteen weeks | The author will receive the index manuscript for review. The author will have about three business days to review the index manuscript. |
| About twenty weeks | The author will receive bound books from the editor. |
| About twenty-two weeks | Bound books will be available in stores. |
| About twenty-two weeks | The author will receive F&Gs (unbound printed pages) from the production coordinator. These are used to track corrections for future printings. |

Production questions? Please feel free to contact:

Marty Rabinowitz

Production Representative

(617) 848-6503

martin.rabinowitz@aw.com

# Marketing and Selling

We have a team of people who will be working on marketing your book to ensure it receives the widest possible exposure in the marketplace. Here is a brief overview of our most important marketing and publicity activities, and an introduction to some of our key team members.

Marketing Manager The marketing manager will be your primary contact about any marketing and publicity issues. He/She works closely with our sales forces to retail bookstores, national chains, and online accounts. He makes sure these sales reps understand your book, and are excited about its importance. He works closely with them to place your book in appropriate promotions at these resellers.

A Marketing Specialist will work with you on:

- Exposure at all appropriate trade shows and conferences

- Supporting you at your speaking engagements

- Space ads in publications

- Brochures, flyers, and other printed materials

A Publicist will work with you on:

- Placing excerpts in select journals and web sites

- Securing reviews in all appropriate journals and web sites

- Coordinating general publicity mailings to key influencers in the book’s subject area

- Securing interviews and press coverage

- Working with user groups

Our online team will work with you on:

- Your book’s exposure on the Addison-Wesley website

- Promotional opportunities at InformIT, the Pearson-owned portal for computer professionals

- Spreading news about your book to newsgroups

- Getting information about your book posted at online accounts

Our International Product Manager will present your book to our sister companies around the world. She will also work with them to support you on all conferences, speaking engagements, ads, excerpts, etc. outside of the U.S.

Our college sales force of approximately 100 reps is one of the top computer science sales forces in the country. They will present your book for course adoptions to all relevant professors at all 4 and 2 year colleges. We will send letters announcing your books to all professors in the field.

Our corporate, government, and special sales force will work with you on selling bulk copies of your book directly to organizations for their training, reference, or promotional use.

-----------

Questions about the above information are always welcome.

Once again, welcome to Addison-Wesley Professional! We look forward to working with you on your book to ensure its success.